## Slide 1: Introduction to Agile
Vipin M C – Scrum Master

## Slide 2: What is Agile?
The Agile is a time-boxed, iterative approach to the software delivery that builds software incrementally from the start of the project, instead of trying to deliver it all at once near the end.
The Agile methodology is a way to manage a project by breaking it up into several phases. It involves constant collaboration with stakeholders and continuous improvement at every stage. Once the work begins, the team’s cycle through a process of planning, executing, and evaluating.

## Slide 3
Specific
This states that the intended outcome concisely and explicitly as possible
Measurable
It should be clear what a team needs to do to achieve the objective. The measures may be descriptive yes/no, quantitative or provide a range
Achievable
Achieving the objective should be within the team’s control and influence.
Realistic
Recognize the factors that cannot be controlled( Eg: Try to avoid the happy path assumptions)
Time-bound
The time period for the achievement/sprint goal must be with in the PI, and therefore all objectives must be scoped appropriately.
Key Objectives of Agile Team.
The team objectives are a summary of a team’s plan for the PI. They are critically important. The teams make their objectives to be SMART

## Slide 4
Scrum Master
1. Facilitator who encourages self-organized from Development team. 2. Enables close cooperation across roles and functions. 3. Addresses resource issues 4. Protect the team and remove impediments.
Product Owner
1. Management of Product Backlog. 2. Analysis of Product Vision. 3. Coordinating with Scrum master. 4. Modulating the development team.
The Development Team
1. The team builds the product 2. Self-organizing with a very high degree of autonomy and accountability 3. The team decides how many items to be in sprint and how best to accomplish the goal 4. The team is cross-functional and take collective decisions.
Key Roles in agile team
The agile team has 3 roles which are Scrum Master, Product Owner and The Development Team. The roles and responsibilities are mentioned below.

## Slide 5
KPI’s that ensures the objectives are met successfully
The following metrics can help measure the work done by scrum teams and value delivered to customers:
Sprint Goal Success
By defining sprint goals and then measuring how many sprints met the goal, we get a qualitative assessment of a scrum team’s work. Not just how many story points are completed, but how frequently the objectives of the business are met.
Escaped defects and defect Density
Escaped defects is a crucial metric that shows how many bugs were experienced by users in production. Ideally, a scrum team should fully test stories and completely avoid escaped defects. In reality, this rarely happens, but the trend of escaped defects is a good signal of product quality.
Team Velocity
Velocity is a subjective measure (based on each team’s definition of story points) that captures the team’s progress. Trying to artificially increase velocity can act to erode trust and reduce transparency between teams and management.
Sprint Burndown
The sprint burndown chart is the classic representation of progress within a sprint. It shows the number of hours remaining to complete the stories planned for the current sprint, for each day during the sprint.
Customer Satisfaction
Using a consistent customer satisfaction metric and measuring it for every release indicates whether the scrum team is meeting its end goal—to provide value to customers.

## Slide 6
Measure KPIs and processes/tools
These metrics can help a scrum team monitor its activity and identify problems early on, before they impact development:
Daily Scrum and Retrospective
These two scrum events, if carried out regularly with well-documented conclusions, can provide an important qualitative measurement of team progress and process health.
Team Satisfaction
Surveying the scrum team periodically to see how satisfied they are with their work can provide warning signals about culture issues, team conflicts or process issues.
The Team Member Turnover
Low turnover (replacement of team members) in a scrum team indicates a healthy environment, while high turnover could indicate the opposite. Also contrast this metric with overall company turnover, which can impact the scrum team.

## Slide 7
Measure KPIs and processes/tools
The most important thing stakeholders need to know about the scrum project is whether it is on track. The following metrics might help communicate this and explain deviations from the expected project path: We generally share the board and show case and share the excel sometimes too.
Sprint and release burndown
Gives stakeholders a view of your progress at a glance.
Sprint Velocity
A historic review of how much value you have been delivering.
Scope Change
The number of stories added to the project during the release, which is often a cause of delays (many agile tools can show this automatically).
Team Capacity
How many developers are on the team full time? Has work capacity been affected by vacations or sick leave? Developers pulled off to side projects?
Escaped defects
This provides a picture of how your software is faring in production.

## Slide 8
Thank You